Name of the Product

**<QWALLITY APP>**

http://qwallity2.herokuapp.com/

***<16.08.2022 >***

**PREPARED BY**

**Liana Panosyan**

**INTRODCUTION**

**This document describes summary of the product, which will be tested. You can find all appropriate strategies, process, approaches and methodologies, that will apply of the this product. All Requirements Specifications are provided by Client.**

**Objectives**

* **Assure that the system meets the full requirements,including quality requirements.**
* **Identify all issues and associated risks,communicate all known issues to the project team.**

**TESTING APPROACH**

* Manual Testing.
* Unit Testing
* Functional and non-functional testing
* Experience-based testing

**SCOPE OF TESTING**

* **Feautures to be tested.**

The feautures,which will be tested are “Log In” page, “Register” page and “Courses”.

**ITEM PASS/FAIL CRITERIA**

**All functionalities should be work as intended and the Pass Criteria should be more than 85%. Otherwise we have to keep working to achieve the desired result.**

**TEST DELIVERABLES**

* **Test Plan**
* **Test Cases**
* **Bug Report**
* **Test Summary Report**

**RESPONSIBILITIES**

* **Liana Panosyan ---- QA engineer**
* **Writing and executing Test cases**
* **Understand Requirements**
* **Finding defects and writing about it reports**
* **Nelli Krtyan ------- QA Lead**
* **Writing Summary test Report**
* **Planning and organization of test process**

**RESOURCE PLANNING**

* **System resources(browsers) ---- Google Chrome,** **Safari etc.**
* **Operating Systems ------ Windows, Linux, Mac etc.**

**RISKS AND CONTINGENCIES**

**Frequent requirement changes .**

**Mitigation Plan**

**Set new resources or set priority.**

**SCHEDULE**

**Name of functionality Duration(days)**

Register ---------------------------------- 5 days

Login ------------------------------------------ 3 days

Courses -------------------------------------- 10 days